**Project Plan**

**CMSC 495 6380 Current Trends and Projects in Computer Science**

**Group 8:**

**Robert Hunter Robinson**

**Jered Russell**

**Keith Tulloch**

**Program Name: TBD**

**Date of Revision: 8/31/2018**

**Revision Number: 0**

**Project Plan**

1. **Requirement Specifications**

An application that keeps track of a loved one’s special dates (e.g. anniversaries, birthdays, etc.) and their wish lists. This will include a reminder (e.g. an e-mail, or a popped-up message) to alert than an event is approaching.

1. **System Specification**
2. Development platform: TBD
3. Operating platform: Microsoft Windows
4. **Software Management**

Verizon control of this software will be managed by gitHub at [link pending].

1. **Project Schedule**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Duration (days)** | **Start Date** | **End Date** | **Personnel** |
| 1. Project Requirements and Plan 2. Plan 3. Requirements 4. Self Review 5. Revisions | 7  4  4  2  1 | 8/27  8/27  8/27  8/31  9/2 | 9/2  8/31  8/31  9/1  9/2 | Hunter  Jered  Keith, Jered  Hunter |
| 1. Project Analysis 2. Analysis 3. Self Review 4. Revisions | 7  5  1  1 | 9/3  9/3  9/8  9/9 | 9/9  9/7  9/8  9/9 | TBD  TBD  TBD |
| 1. Project Design | 7 | 9/10 | 9/16 | TBD |
| 1. Project test plan and ICD | 7 | 9/17 | 9/23 | TBD |
| 1. Implementation and Testing | 14 | 9/24 | 10/7 | TBD |
| 1. Final Deliveries (Code, Binaries, Test Data and User’s Guide) | 7 | 10/8 | 10/14 | TBD |